Stage 3 - Selection of Accelerated Bridge Construction Projects

District Project Manager shall coordinate with Bridge Pre-Design, Regional Bridge Construction Engineer to develop alternatives to find the best fit.

- Comparison of alternatives – best fit

- Advantages/Disadvantages of each alternative

- Cost estimates

- Consider use of Oregon DOT IHP software

- Select final alternative - do the benefits outweigh the costs?

Record the final decision

Contracting Alternatives

A+B

Lane Rental

Incentive/Disincentive

Off Peak Scheduling

Design Build

Construction Manager General Contractor (CMGC)

Structure / Element Alternatives

Full depth deck panels

Inverted Tee beams

Precast superstructure

Precast substructure

Piers / pier caps

Abutments

Wing walls

Lateral slide

Self-propelled modular transporters (SPMT)

Heavy lift

Longitudinal launch

Geosynthetic reinforced soil (GRS) abutments